# Week 5 System Integration — Documentation

## Overview

This documents the module integration work completed for the Alpha Version milestone: how the Agent Mobile App, Admin Dashboard, and Supabase backend were tied together this week, and what still reads from placeholder data. It covers the Authentication & Device Trust layer, the Store Credit Ledger (the main new cross-app integration), the Admin Dashboard’s Records/Payments/Stores views, and the Intelligence module’s test coverage.

## Purpose

- Record which modules are now integrated into a single working system (the Alpha Version), and which are still in progress.

- Give the team a single reference for how data actually flows between the Agent App, Supabase, and the Admin Dashboard, so Week 6’s prototype demo and adviser walkthrough can point to something concrete.

- Flag the known gap (mock credit data on the Stores board) so it isn’t mistaken for a live-data bug during testing.

## Modules Integrated This Week

### 1. Authentication & Device Trust

Supabase Auth remains the session source for both apps (middleware.ts on Admin, useAuthGuard on the Agent App). New this week: a 7-day device trust grace window (device-trust.ts) lets an agent whose token has expired keep working offline, since a route session can run for hours with no signal.

- authGate.ts reads the session, marks the device verified, and triggers the download sync.

- resolveAuthRedirect / isTrustValid are pure functions — a device verified within the last 7 days is trusted even without a live session.

- Device trust is cleared on sign-out and on an explicit “not an agent” rejection, so the grace window can’t be used to stay logged in past a real access revocation.

- useSyncScheduler now drives the outbox push/pull purely off AppState, replacing three separate effects that used to handle mount, foreground, and interval syncing independently.

### 2. Store Credit Ledger (Agent App → Supabase → Admin Dashboard)

This is the integration that ties all three layers together end to end:

| Step | Where it happens |
| --- | --- |
| Agent marks an order as Cash or Credit | sales.payment_type (per order, not per visit) |
| Visit’s running debt is recalculated | syncVisitCredit — rewrites the ledger entry from whatever the sales table currently says, so add/edit/delete on an order always lands on the right balance |
| Agent records a payment against a store’s balance | recordStorePayment, allocated oldest-debt-first via allocateCreditPayments |
| Ledger entry syncs to Supabase | store_credit_entries table, via the outbox queue |
| Admin Dashboard reads it back | getCreditPayments (Records → Payments tab) and the Stores board’s per-store balance |

Edge cases handled: a colleague’s credit entry can be viewed (via credit_entry_sales, a separate read path so it can’t affect this device’s own stock math) but not edited (canModifyCreditEntry refuses writes on entries this agent doesn’t own, so a stale screen can’t jam the outbox retrying forever); a credit on the visit currently open is also locked, since that amount is derived and would be overwritten by the next recompute.

### 3. Admin Dashboard — Records, Payments, Stores

- Records page was split into a shared filter/summary shell with a Sales/Payments view swap (RecordsViewBody), instead of one table hiding columns depending on view.

- Payments tab is wired to getCreditPayments, with search across store, province, collector, encoder, and note.

- Stores board gained search, revenue ranking, and a per-store credit balance badge, plus a two-tab detail modal (Store Info / Store Credits) so the ledger has room to read like a real ledger instead of a squeezed sidebar list.

Known gap: the Stores board’s credit figures currently come from mockCredit.ts, not store_credit_entries. The components already take the real data shape — this is a wiring gap, not a redesign — so swapping the data source should be a small, contained change. Flagged so it isn’t mistaken for a live bug during Week 6 testing.

### 4. Intelligence (Analytics & Forecasting)

No new UI this week; the module (KPIs, province/product/agent bad-order rankings, and the Holt-Winters daily/weekly/monthly/yearly forecast) went from “in progress” to feature-complete with a full automated test suite: unit tests on every helper, a hook test for useForecastChart against a mocked Supabase RPC, and component tests for the ranking tables, KPI section, and forecast chart/range toggle.

## Integration Summary

| Component | Status | Notes |
| --- | --- | --- |
| Authentication (Admin + Agent App) | Integrated | Includes the new offline device-trust window |
| Store Credit Ledger | Integrated | Agent App write path → Supabase → Admin read path, end to end |
| Records / Payments (Admin) | Integrated | Real data, live search and filtering |
| Stores Board (Admin) | Partially integrated | UI, search, and ranking are live; credit balance is still mock data |
| Intelligence | Integrated | Full test coverage added this week |
| Notifications | Not integrated | No push/email layer yet; in-app snackbar only |

## Notes / Points to Verify Before Week 6

- Wire store_credit_entries into the Stores board and its ranking, replacing mockCredit.ts.

- Role-based access is currently app-level only (Admin vs Agent) — no granular in-app permissions yet.

- Manual end-to-end testing across all three apps (login → route session → sale/credit → sync → admin read) hasn’t been formally recorded — worth running once before the prototype demo so Form 3’s results aren’t left as “confirm after testing” on the day.